BUDGET INTELLIGENCE

AI-Powered Personal Finance Application

Complete Project Documentation  |  Build Guide  |  Deployment Instructions

| Frontend React + TypeScript Vite + Tailwind CSS | Backend Node.js + Express TypeScript + Prisma | Database PostgreSQL Neon Serverless | Auth Clerk JWT + Social Login | AI Claude API Anthropic Sonnet |
| --- | --- | --- | --- | --- |

| State Zustand Global Store | Charts Recharts Data Visualization | Testing Vitest + Playwright Unit + E2E | Deploy Vercel + Render Zero Cost Hosting | Monorepo Turborepo Workspace Manager |
| --- | --- | --- | --- | --- |

Document Contents

| # | Section | Description |
| --- | --- | --- |
| 01 | Project Overview | App description, goals, features list |
| 02 | Tech Stack | Full technology decisions with justifications |
| 03 | Project File Structure | Complete monorepo folder & file layout |
| 04 | Database Schema | All Prisma models and relationships |
| 05 | API Routes Reference | All backend endpoints |
| 06 | Frontend Features | All pages, components, and hooks |
| 07 | Development Phases | 8-day build plan with tasks |
| 08 | Environment Variables | All required env vars for all services |
| 09 | Deployment Guide | Step-by-step zero-cost hosting setup |
| 10 | Cost Breakdown | Full free tier breakdown + upgrade path |

# 01 — Project Overview

## What is Budget Intelligence?

Budget Intelligence is a full-stack, AI-powered personal finance application that helps users track income, expenses, investments, savings goals, and subscriptions — all in one place. The app features per-month income tracking, rich data visualizations, and an AI advisor powered by Anthropic Claude that analyzes your financial data and gives personalized recommendations.

## Core Features

Income & Expense Tracking

- Per-month income configuration — each month can have a different income amount

- Expense logging with 8 categories: Housing, Food, Transport, Health, Shopping, Education, Travel, Other

- Expense history with filtering, search, and delete

- Real-time expense ratio and balance calculations

Investment Portfolio

- Track stocks, crypto, real estate, bonds, ETFs with invested amounts

- Expected annual return % per position

- Portfolio allocation pie chart and radial chart

- Total invested and estimated annual return summaries

Savings Goals

- Create named savings goals with target amounts and color coding

- Track progress with animated progress bars

- Update saved amounts at any time

- Remaining amount and completion percentage display

Subscription Tracker

- Track monthly, annual, and weekly billing subscriptions

- Active/inactive toggle per subscription

- Next billing date with days-remaining countdown

- Monthly equivalent cost calculation for annual subscriptions

- Billing calendar view and subscription audit

Data Visualizations & Charts

- Area chart: Income vs Expenses vs Subscriptions — full year trend

- Donut chart: Spending breakdown by category for selected month

- Bar chart: Monthly income/expenses comparison across all 12 months

- Line chart: Net cash flow trend across the year

- Radial bar chart: Investment allocation by type

- Horizontal bar chart: Category expense breakdown

- Subscription cost mini-bars per service

- Financial Health Score gauge (0–100) with live color indicators

AI Financial Advisor

- One-click full financial analysis using Anthropic Claude

- Covers: spending optimization, investment strategy, subscription audit, savings acceleration, key risks

- Context-aware — uses all your actual data for the selected month

- Interactive chat interface for follow-up questions

Reports & Export

- Monthly and yearly report generation

- CSV export for expenses, investments, and subscriptions

- PDF report export

# 02 — Tech Stack

Every technology was chosen to maximize developer speed, type safety, and production quality while keeping hosting costs at zero.

## Frontend Stack

| Technology | Version | Purpose | Why Chosen |
| --- | --- | --- | --- |
| React | 18.x | UI Framework | Component model, huge ecosystem, hooks-based |
| TypeScript | 5.x | Type Safety | Catch bugs at compile time, better DX |
| Vite | 5.x | Build Tool | Fastest dev server, instant HMR |
| Tailwind CSS | 3.x | Styling | Utility-first, no CSS file management |
| shadcn/ui | latest | Component Library | Copy-paste components, fully customizable |
| Recharts | 2.x | Charts | React-native charts, proven in prototype |
| Zustand | 4.x | State Management | Minimal boilerplate, no provider wrapping |
| React Router | 6.x | Routing | Standard SPA routing |
| Axios | 1.x | HTTP Client | Interceptors, cleaner than fetch |
| React Hook Form | 7.x | Form Management | Performance-first forms |
| Zod | 3.x | Validation | Schema validation, TypeScript-native |
| Clerk React | 4.x | Auth UI | Pre-built auth components |

## Backend Stack

| Technology | Version | Purpose | Why Chosen |
| --- | --- | --- | --- |
| Node.js | 20 LTS | Runtime | Same language as frontend, vast npm ecosystem |
| Express | 4.x | Web Framework | Lightweight, flexible, well-understood |
| TypeScript | 5.x | Type Safety | Consistent types with frontend via shared package |
| Prisma | 5.x | ORM | Type-safe DB queries, auto-generated client |
| PostgreSQL | 15.x | Database | Relational, reliable, excellent Prisma support |
| Clerk Express | 4.x | Auth Middleware | JWT verification in one line |
| Zod | 3.x | Input Validation | Shared schemas with frontend |
| Winston | 3.x | Logging | Structured logging for production |
| Helmet | 7.x | Security Headers | Express security best practices |
| cors | 2.x | CORS | Cross-origin request handling |
| express-rate-limit | 7.x | Rate Limiting | Protect AI endpoint from abuse |
| Anthropic SDK | 0.x | Claude AI | Official SDK for Anthropic API calls |

## DevOps & Tooling

| Tool | Purpose |
| --- | --- |
| Turborepo | Monorepo task orchestration — build, test, lint in parallel |
| pnpm | Faster package manager with workspace support |
| ESLint | Code linting with TypeScript rules |
| Prettier | Consistent code formatting |
| Vitest | Unit and integration test runner (Vite-native) |
| Playwright | End-to-end browser testing |
| GitHub Actions | CI/CD pipeline — lint, test, deploy on push |
| Docker Compose | Local PostgreSQL and pgAdmin for development |

# 03 — Project File Structure

The project uses a Turborepo monorepo with two main apps (web frontend, API backend) and a shared packages directory for code reused across both.

## Root Level

budget-intelligence/

├── apps/

│   ├── web/                   # React + Vite Frontend

│   └── api/                   # Node.js + Express Backend

├── packages/

│   └── shared/                # Shared types & utilities

├── tests/

│   ├── unit/                  # Vitest unit tests

│   └── e2e/                   # Playwright E2E tests

├── .github/

│   └── workflows/             # CI/CD pipelines

├── docker-compose.yml         # Local PostgreSQL + pgAdmin

├── turbo.json                 # Turborepo pipeline config

├── .env.example               # Example env vars

├── .eslintrc.json

├── .prettierrc

└── package.json               # Root workspace

## Frontend — apps/web/

apps/web/

├── public/

│   ├── favicon.ico

│   └── logo.svg

├── src/

│   ├── assets/                # Fonts, images

│   │

│   ├── components/            # Reusable UI components

│   │   ├── ui/                # Base design system (shadcn/ui)

│   │   │   ├── Button.tsx

│   │   │   ├── Card.tsx

│   │   │   ├── Input.tsx

│   │   │   ├── Modal.tsx

│   │   │   ├── Select.tsx

│   │   │   ├── Badge.tsx

│   │   │   ├── Toast.tsx

│   │   │   └── ProgressBar.tsx

│   │   │

│   │   ├── charts/            # Chart wrapper components

│   │   │   ├── AreaChart.tsx

│   │   │   ├── BarChart.tsx

│   │   │   ├── DonutChart.tsx

│   │   │   ├── LineChart.tsx

│   │   │   ├── RadialChart.tsx

│   │   │   └── SparkLine.tsx

│   │   │

│   │   ├── layout/            # App shell & navigation

│   │   │   ├── AppShell.tsx

│   │   │   ├── Sidebar.tsx

│   │   │   ├── TopBar.tsx

│   │   │   ├── MobileNav.tsx

│   │   │   └── Footer.tsx

│   │   │

│   │   └── shared/            # Feature-agnostic widgets

│   │       ├── HealthScoreGauge.tsx

│   │       ├── MonthSelector.tsx

│   │       ├── CurrencyInput.tsx

│   │       ├── EmptyState.tsx

│   │       ├── LoadingSpinner.tsx

│   │       └── ConfirmDialog.tsx

│   │

│   ├── features/              # Feature modules (domain-driven)

│   │   │

│   │   ├── overview/

│   │   │   ├── OverviewPage.tsx

│   │   │   ├── KPIStrip.tsx

│   │   │   ├── YearlyChart.tsx

│   │   │   └── SummaryCards.tsx

│   │   │

│   │   ├── expenses/

│   │   │   ├── ExpensesPage.tsx

│   │   │   ├── AddExpenseForm.tsx

│   │   │   ├── ExpenseList.tsx

│   │   │   ├── ExpenseRow.tsx

│   │   │   ├── CategoryPicker.tsx

│   │   │   └── ExpenseFilters.tsx

│   │   │

│   │   ├── investments/

│   │   │   ├── InvestmentsPage.tsx

│   │   │   ├── AddInvestmentForm.tsx

│   │   │   ├── PortfolioTable.tsx

│   │   │   ├── AllocationChart.tsx

│   │   │   └── ReturnCalculator.tsx

│   │   │

│   │   ├── savings/

│   │   │   ├── SavingsPage.tsx

│   │   │   ├── AddGoalForm.tsx

│   │   │   ├── GoalCard.tsx

│   │   │   └── GoalProgressChart.tsx

│   │   │

│   │   ├── subscriptions/

│   │   │   ├── SubscriptionsPage.tsx

│   │   │   ├── AddSubscriptionForm.tsx

│   │   │   ├── SubscriptionRow.tsx

│   │   │   ├── BillingCalendar.tsx

│   │   │   └── SubscriptionAudit.tsx

│   │   │

│   │   ├── income/

│   │   │   ├── IncomePage.tsx

│   │   │   ├── MonthlyIncomeForm.tsx

│   │   │   └── IncomeVsExpenseChart.tsx

│   │   │

│   │   ├── reports/

│   │   │   ├── ReportsPage.tsx

│   │   │   ├── MonthlyReport.tsx

│   │   │   ├── YearlyReport.tsx

│   │   │   └── ExportButton.tsx

│   │   │

│   │   └── ai-advisor/

│   │       ├── AIAdvisorPage.tsx

│   │       ├── AnalysisCard.tsx

│   │       ├── ChatInterface.tsx

│   │       └── InsightBadge.tsx

│   │

│   ├── hooks/                 # Custom React hooks

│   │   ├── useExpenses.ts

│   │   ├── useInvestments.ts

│   │   ├── useSavings.ts

│   │   ├── useSubscriptions.ts

│   │   ├── useMonthlyIncome.ts

│   │   ├── useHealthScore.ts

│   │   ├── useAIAdvisor.ts

│   │   └── useExport.ts

│   │

│   ├── store/                 # Zustand global state stores

│   │   ├── expenseStore.ts

│   │   ├── investmentStore.ts

│   │   ├── savingsStore.ts

│   │   ├── subscriptionStore.ts

│   │   ├── incomeStore.ts

│   │   └── uiStore.ts         # Theme, sidebar, toast state

│   │

│   ├── services/              # API call functions

│   │   ├── api.ts             # Axios base client + interceptors

│   │   ├── expenseService.ts

│   │   ├── investmentService.ts

│   │   ├── savingsService.ts

│   │   ├── subscriptionService.ts

│   │   ├── incomeService.ts

│   │   └── aiService.ts

│   │

│   ├── utils/                 # Pure utility functions

│   │   ├── currency.ts        # formatCurrency, parseCurrency

│   │   ├── dates.ts           # Month/year helpers

│   │   ├── calculations.ts    # Health score, ratios, projections

│   │   ├── validators.ts      # Zod validation schemas

│   │   └── export.ts          # CSV and PDF export logic

│   │

│   ├── types/                 # TypeScript interfaces

│   │   ├── expense.types.ts

│   │   ├── investment.types.ts

│   │   ├── savings.types.ts

│   │   ├── subscription.types.ts

│   │   ├── income.types.ts

│   │   ├── ai.types.ts

│   │   └── api.types.ts

│   │

│   ├── constants/

│   │   ├── categories.ts      # Expense/investment category definitions

│   │   ├── colors.ts          # Color palette constants

│   │   └── routes.ts          # Route path constants

│   │

│   ├── router/

│   │   ├── AppRouter.tsx      # Route definitions

│   │   ├── ProtectedRoute.tsx # Auth guard wrapper

│   │   └── routes.ts

│   │

│   ├── App.tsx

│   ├── main.tsx

│   └── index.css

│

├── .env.local

├── index.html

├── vite.config.ts

├── tailwind.config.ts

├── tsconfig.json

└── package.json

## Backend — apps/api/

apps/api/

└── src/

├── routes/                # Express route definitions

│   ├── auth.routes.ts

│   ├── expenses.routes.ts

│   ├── investments.routes.ts

│   ├── savings.routes.ts

│   ├── subscriptions.routes.ts

│   ├── income.routes.ts

│   ├── reports.routes.ts

│   └── ai.routes.ts

│

├── controllers/           # Route handler logic

│   ├── expenses.controller.ts

│   ├── investments.controller.ts

│   ├── savings.controller.ts

│   ├── subscriptions.controller.ts

│   ├── income.controller.ts

│   ├── reports.controller.ts

│   └── ai.controller.ts

│

├── services/              # Business logic layer

│   ├── expenses.service.ts

│   ├── investments.service.ts

│   ├── savings.service.ts

│   ├── subscriptions.service.ts

│   ├── income.service.ts

│   ├── reports.service.ts

│   └── ai.service.ts      # Claude API integration

│

├── middleware/

│   ├── auth.middleware.ts        # Clerk JWT verification

│   ├── validate.middleware.ts    # Zod schema validation

│   ├── error.middleware.ts       # Global error handler

│   ├── rateLimiter.middleware.ts # AI endpoint protection

│   └── logger.middleware.ts      # Winston request logging

│

├── prisma/

│   ├── schema.prisma      # All database models

│   ├── migrations/        # Auto-generated migration files

│   └── seed.ts            # Sample data seeder

│

├── utils/

│   ├── ApiError.ts        # Custom error class with status codes

│   ├── asyncHandler.ts    # try/catch wrapper for async routes

│   └── responseFormatter.ts # Standard JSON response shape

│

├── types/

│   └── express.d.ts       # Augment req object with userId

│

├── config/

│   ├── env.ts             # Validated env vars with Zod

│   └── cors.ts            # CORS configuration

│

└── app.ts                 # Express app entry point

## Shared Package — packages/shared/

packages/shared/

├── types/

│   └── index.ts          # Types shared between web and api

├── utils/

│   └── index.ts          # Shared utility functions

└── package.json

## Tests — tests/

tests/

├── unit/                 # Vitest unit tests

│   ├── calculations.test.ts

│   ├── validators.test.ts

│   └── aiService.test.ts

└── e2e/                  # Playwright end-to-end tests

├── auth.spec.ts

├── dashboard.spec.ts

└── expenses.spec.ts

# 04 — Database Schema

The database uses PostgreSQL via Neon, managed through Prisma ORM. All models include createdAt and updatedAt timestamps. Every record is scoped to a userId from Clerk.

## Prisma Schema — schema.prisma

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

model User {

id            String          @id @default(cuid())

clerkId       String          @unique

email         String          @unique

createdAt     DateTime        @default(now())

updatedAt     DateTime        @updatedAt

incomes       MonthlyIncome[]

expenses      Expense[]

investments   Investment[]

savingsGoals  SavingsGoal[]

subscriptions Subscription[]

analyses      AIAnalysis[]

}

model MonthlyIncome {

id        String   @id @default(cuid())

userId    String

month     Int      // 0-11 (January = 0)

year      Int

amount    Decimal  @db.Decimal(12, 2)

createdAt DateTime @default(now())

updatedAt DateTime @updatedAt

user      User     @relation(fields: [userId], references: [id])

@@unique([userId, month, year])

}

model Expense {

id          String   @id @default(cuid())

userId      String

description String

amount      Decimal  @db.Decimal(12, 2)

category    String

date        DateTime

notes       String?

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

user        User     @relation(fields: [userId], references: [id])

@@index([userId, date])

}

model Investment {

id          String   @id @default(cuid())

userId      String

name        String

type        String   // Stocks, Crypto, Real Estate, Bonds, ETF/Index

amount      Decimal  @db.Decimal(12, 2)

returnPct   Decimal? @db.Decimal(5, 2)

date        DateTime

notes       String?

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

user        User     @relation(fields: [userId], references: [id])

}

model SavingsGoal {

id          String   @id @default(cuid())

userId      String

name        String

targetAmount  Decimal @db.Decimal(12, 2)

savedAmount   Decimal @db.Decimal(12, 2) @default(0)

color       String   @default("#4aab8d")

notes       String?

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

user        User     @relation(fields: [userId], references: [id])

}

model Subscription {

id          String   @id @default(cuid())

userId      String

name        String

amount      Decimal  @db.Decimal(10, 2)

billing     String   // Monthly | Annual | Weekly

category    String   // Streaming, Software, News, etc.

nextDate    DateTime?

isActive    Boolean  @default(true)

notes       String?

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

user        User     @relation(fields: [userId], references: [id])

}

model AIAnalysis {

id        String   @id @default(cuid())

userId    String

month     Int

year      Int

content   String   @db.Text

createdAt DateTime @default(now())

user      User     @relation(fields: [userId], references: [id])

}

## Entity Relationships

| Model | Relationships | Key Indexes |
| --- | --- | --- |
| User | Has many of all other models | clerkId (unique), email (unique) |
| MonthlyIncome | Belongs to User | userId + month + year (unique) |
| Expense | Belongs to User | userId + date (composite) |
| Investment | Belongs to User | userId |
| SavingsGoal | Belongs to User | userId |
| Subscription | Belongs to User | userId |
| AIAnalysis | Belongs to User | userId + month + year |

# 05 — API Routes Reference

All routes are prefixed with /api/v1. All routes require authentication via Clerk JWT middleware except the /health endpoint.

## Income Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /income | Get all monthly incomes for user |
| GET | /income/:year/:month | Get income for a specific month |
| POST | /income | Create or update income for a month |
| DELETE | /income/:id | Delete a monthly income record |

## Expense Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /expenses | Get all expenses (supports ?month=&year= filters) |
| GET | /expenses/:id | Get a single expense by ID |
| POST | /expenses | Create a new expense |
| PUT | /expenses/:id | Update an expense |
| DELETE | /expenses/:id | Delete an expense |
| GET | /expenses/summary | Get category totals for a month |

## Investment Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /investments | Get all investments for user |
| GET | /investments/:id | Get a single investment |
| POST | /investments | Add a new investment position |
| PUT | /investments/:id | Update an investment |
| DELETE | /investments/:id | Remove an investment |
| GET | /investments/summary | Get portfolio totals by type |

## Savings Goals Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /savings | Get all savings goals |
| GET | /savings/:id | Get a single savings goal |
| POST | /savings | Create a new savings goal |
| PUT | /savings/:id | Update goal (including saved amount) |
| DELETE | /savings/:id | Delete a savings goal |

## Subscription Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /subscriptions | Get all subscriptions |
| POST | /subscriptions | Add a new subscription |
| PUT | /subscriptions/:id | Update a subscription |
| PATCH | /subscriptions/:id/toggle | Toggle active/inactive status |
| DELETE | /subscriptions/:id | Delete a subscription |

## AI & Reports Routes

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /ai/analyze | Trigger AI analysis for a month (rate-limited: 10/hr) |
| GET | /ai/history | Get past AI analyses for user |
| GET | /reports/monthly | Get full monthly report data |
| GET | /reports/yearly | Get full yearly report data |
| GET | /reports/export/csv | Export data as CSV |
| GET | /health | Health check (no auth required) |

# 06 — Frontend Features & Pages

## Page List

| Route | Page | Description |
| --- | --- | --- |
| / | Overview Dashboard | KPI strip, yearly charts, category breakdown, savings progress, subscription cards |
| /income | Income | Set per-month income, view income vs expense chart |
| /expenses | Expenses | Add expenses, view list by month, filter by category |
| /investments | Investments | Portfolio tracker, allocation charts, return calculator |
| /savings | Savings Goals | Create and track savings goals with progress bars |
| /subscriptions | Subscriptions | Track recurring bills, billing calendar, audit view |
| /charts | Charts | Full chart dashboard — all visualizations in one place |
| /reports | Reports | Monthly/yearly reports, export to CSV/PDF |
| /ai-advisor | AI Advisor | One-click AI analysis and chat interface |
| /settings | Settings | Profile, preferences, connected accounts |
| /sign-in | Sign In | Clerk-powered authentication page |
| /sign-up | Sign Up | Clerk-powered registration page |

## Zustand Store Structure

// expenseStore.ts

interface ExpenseStore {

expenses: Expense[]

isLoading: boolean

selectedMonth: number

selectedYear: number

fetchExpenses: (month: number, year: number) => Promise<void>

addExpense: (data: CreateExpenseDto) => Promise<void>

updateExpense: (id: string, data: UpdateExpenseDto) => Promise<void>

deleteExpense: (id: string) => Promise<void>

getMonthlyTotal: () => number

getCategoryTotals: () => CategoryTotal[]

}

## Key Custom Hooks

| Hook | Returns | Purpose |
| --- | --- | --- |
| useExpenses | expenses, totals, actions | CRUD operations for expenses |
| useInvestments | portfolio, allocation, actions | Investment portfolio management |
| useSavings | goals, progress, actions | Savings goals with completion % |
| useSubscriptions | subs, monthlyCost, actions | Subscription tracking + toggle |
| useMonthlyIncome | income, setIncome | Per-month income get/set |
| useHealthScore | score, label, color | Calculated financial health 0–100 |
| useAIAdvisor | analyze, message, isLoading | Claude API integration |
| useExport | exportCSV, exportPDF | Data export functionality |

# 07 — Development Phases

The project is broken into 6 phases designed to be completed by a solo developer in approximately 8 working days. Each phase builds on the previous one.

| Phase | Focus Area | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Project Setup & Infrastructure | Day 1 | Monorepo, TypeScript config, ESLint/Prettier, Docker, DB connection, Clerk auth, base layout |
| Phase 2 | Core Income & Expense Features | Days 2-3 | Monthly income API + UI, expense CRUD, category picker, month selector, KPI strip |
| Phase 3 | Charts & Data Visualization | Day 4 | Recharts integration, area/bar/donut/line charts, overview dashboard, health score |
| Phase 4 | Investments, Savings, Subs | Days 5-6 | Investment portfolio, savings goals with progress, subscription tracker with billing calendar |
| Phase 5 | AI Advisor & Reports | Day 7 | Claude API integration, AI analysis page, chat interface, CSV/PDF export, reports page |
| Phase 6 | Testing, Polish & Deploy | Day 8 | Vitest unit tests, Playwright E2E, CI/CD pipeline, Vercel+Render deployment, UptimeRobot |

## Phase 1 — Setup & Infrastructure (Day 1)

Tasks

- Initialize Turborepo monorepo with pnpm workspaces

- Set up apps/web with Vite + React + TypeScript + Tailwind + shadcn/ui

- Set up apps/api with Express + TypeScript + ts-node-dev

- Configure ESLint, Prettier, and tsconfig for all packages

- Set up Docker Compose with PostgreSQL and pgAdmin

- Initialize Prisma, connect to Neon, run first migration

- Integrate Clerk in both frontend (ClerkProvider) and backend (middleware)

- Build AppShell — Sidebar, TopBar, MobileNav, ProtectedRoute

- Set up Axios base client with auth interceptors

- Configure environment variables and .env.example

## Phase 2 — Income & Expenses (Days 2–3)

Tasks

- Build MonthlyIncome API — CRUD routes, controller, service, Prisma queries

- Build Expense API — CRUD routes with month/year filtering

- Build MonthlyIncomeForm component with per-month income selector

- Build AddExpenseForm with CategoryPicker component

- Build ExpenseList and ExpenseRow components

- Build KPIStrip — 5 stat cards (income, expenses, subs, invested, balance)

- Build MonthSelector — 12-month tab bar with year support

- Wire Zustand stores for expenses and income

- Add Zod validation on both frontend forms and backend routes

## Phase 3 — Charts & Dashboard (Day 4)

Tasks

- Set up Recharts with custom tooltip and color system

- Build AreaChart — Income vs Expenses vs Subs (yearly trend)

- Build DonutChart — Spending by category (current month)

- Build BarChart — Monthly comparison (all 12 months)

- Build LineChart — Net cash flow trend

- Build HealthScoreGauge — 0-100 score with color signal

- Complete Overview dashboard page — wire all charts

- Build Charts page — all charts in full-page layout

## Phase 4 — Investments, Savings, Subscriptions (Days 5–6)

Tasks

- Build Investment API — CRUD + portfolio summary endpoint

- Build AddInvestmentForm with type selector and return % input

- Build PortfolioTable with position list and allocation chart

- Build SavingsGoal API — CRUD with saved amount update

- Build GoalCard with animated progress bar and update input

- Build Subscription API — CRUD + toggle active endpoint

- Build AddSubscriptionForm with billing cycle picker

- Build SubscriptionRow with next billing countdown and toggle

- Build BillingCalendar for upcoming billing dates

- Build SubscriptionAudit — identify inactive and costly subscriptions

## Phase 5 — AI Advisor & Reports (Day 7)

Tasks

- Build ai.service.ts — construct context prompt from all user data

- Add rate limiter middleware to AI routes (10 requests/hour per user)

- Build AIAdvisorPage with analysis trigger and AnalysisCard

- Build ChatInterface for follow-up AI questions

- Store AI analyses in database for history view

- Build reports.service.ts — aggregate monthly/yearly data

- Build MonthlyReport and YearlyReport components

- Build ExportButton — CSV export using papaparse

- Build PDF export using browser print API

## Phase 6 — Testing & Deploy (Day 8)

Tasks

- Write Vitest unit tests for calculations.ts, validators.ts, aiService.ts

- Write Playwright E2E tests for auth flow, expense CRUD, dashboard load

- Set up GitHub Actions CI — lint, type-check, test on every PR

- Set up GitHub Actions deploy — push to main deploys to Vercel + Render

- Deploy database to Neon, run migrations

- Deploy backend to Render, verify all env vars

- Deploy frontend to Vercel, verify all env vars

- Set up UptimeRobot monitor on /health endpoint

- Final end-to-end smoke test in production

# 08 — Environment Variables

IMPORTANT: Never commit .env files to GitHub. Use .env.example with placeholder values. Add real values through the Vercel and Render dashboards.

## Frontend — apps/web/.env.local

# Clerk Authentication

VITE_CLERK_PUBLISHABLE_KEY=pk_test_xxxxxxxxxxxxxxxxxxxxxxxxxxxx

# Backend API

VITE_API_URL=http://localhost:3001         # Development

# VITE_API_URL=https://your-app.onrender.com  # Production

## Backend — apps/api/.env

# Database (Neon PostgreSQL)

DATABASE_URL="postgresql://user:pass@ep-xxx.neon.tech/budget_db?sslmode=require"

# Clerk Authentication

CLERK_SECRET_KEY=sk_test_xxxxxxxxxxxxxxxxxxxxxxxxxxxx

CLERK_PUBLISHABLE_KEY=pk_test_xxxxxxxxxxxxxxxxxxxxxxxxxxxx

# Anthropic Claude API

ANTHROPIC_API_KEY=sk-ant-api03-xxxxxxxxxxxxxxxxxxxxxxxxxxxx

# Server Config

NODE_ENV=development

PORT=3001

# CORS

CORS_ORIGIN=http://localhost:5173    # Development

# CORS_ORIGIN=https://your-app.vercel.app  # Production

## Production Values — Where to Add Them

| Variable | Service | Where to Add |
| --- | --- | --- |
| VITE_CLERK_PUBLISHABLE_KEY | Vercel | Project Settings > Environment Variables |
| VITE_API_URL | Vercel | Project Settings > Environment Variables |
| DATABASE_URL | Render | Service Settings > Environment > Add Variable |
| CLERK_SECRET_KEY | Render | Service Settings > Environment > Add Variable |
| ANTHROPIC_API_KEY | Render | Service Settings > Environment > Add Variable |
| NODE_ENV | Render | Set to: production |
| PORT | Render | Set to: 3001 (or 3000) |
| CORS_ORIGIN | Render | Set to your Vercel URL |

# 09 — Deployment Guide

This is a complete zero-cost deployment setup using free tiers of Vercel, Render, Neon, Clerk, and UptimeRobot. Total monthly cost is $0 unless you exceed free tier limits.

## Service Overview

| Service | Layer | Free Tier | URL |
| --- | --- | --- | --- |
| Vercel | Frontend | Unlimited projects, 100GB bandwidth | vercel.com |
| Render | Backend | 750 hrs/month, spins down after 15 min | render.com |
| Neon | Database | 512MB PostgreSQL, auto-suspend | neon.tech |
| Clerk | Auth | 10,000 monthly active users | clerk.com |
| UptimeRobot | Keep-Alive | 50 monitors, ping every 5 minutes | uptimerobot.com |
| Anthropic | AI | Pay-per-use: ~$0.01-$0.05/analysis | console.anthropic.com |

## Step 1 — Push to GitHub

- Create a new GitHub repository (public or private)

- Push your project: git init, git add ., git commit, git remote add, git push

## Step 2 — Set Up Database (Neon)

- Go to neon.tech and create a free account

- Create a new project called budget-intelligence

- Copy the connection string from the Neon dashboard

- Save it — you will add it to Render as DATABASE_URL

# Your Neon connection string will look like:

postgresql://user:pass@ep-xxx.us-east-1.aws.neon.tech/budget_db?sslmode=require

## Step 3 — Set Up Auth (Clerk)

- Go to clerk.com and create a free account

- Create a new application called budget-intelligence

- Enable sign-in methods: Email, Google, GitHub

- Copy the Publishable Key (starts with pk_) — for Vercel

- Copy the Secret Key (starts with sk_) — for Render

## Step 4 — Deploy Backend (Render)

- Go to render.com and sign up with your GitHub account

- Click New > Web Service, select your GitHub repository

- Set Root Directory to: apps/api

- Set Build Command to: npm install && npm run build

- Set Start Command to: node dist/app.js

- Set Runtime to: Node

- Add all backend environment variables (DATABASE_URL, CLERK_SECRET_KEY, ANTHROPIC_API_KEY, NODE_ENV, PORT, CORS_ORIGIN)

- Click Create Web Service — Render will deploy automatically

- Copy your Render URL (e.g. https://budget-api.onrender.com)

# Add this health endpoint to apps/api/src/app.ts

app.get('/health', (req, res) => res.json({ status: 'ok', timestamp: new Date() }));

## Step 5 — Run Database Migrations

# After Render deploys, run migrations via Render shell or locally:

npx prisma migrate deploy

npx prisma db seed   # optional: seed sample data

## Step 6 — Deploy Frontend (Vercel)

- Go to vercel.com and sign up with your GitHub account

- Click Add New Project, import your GitHub repository

- Set Root Directory to: apps/web

- Vercel will auto-detect Vite — no build config needed

- Add frontend environment variables: VITE_CLERK_PUBLISHABLE_KEY and VITE_API_URL (your Render URL)

- Click Deploy — frontend goes live in ~2 minutes

## Step 7 — Keep Backend Alive (UptimeRobot)

Render free tier spins down your backend after 15 minutes of inactivity. UptimeRobot pings it every 5 minutes to prevent this. Setup takes 2 minutes.

- Go to uptimerobot.com and create a free account

- Click Add New Monitor

- Monitor Type: HTTP(s)

- Friendly Name: Budget Intelligence API

- URL: https://your-api.onrender.com/health

- Monitoring Interval: 5 minutes

- Click Create Monitor — done!

## Step 8 — Verify Deployment

- Open your Vercel URL in the browser

- Sign up for a new account

- Add a monthly income amount

- Add a few expenses across different categories

- Check the Overview dashboard — charts should render

- Click AI Advisor > Analyze My Finances — should return Claude analysis

- Check UptimeRobot dashboard — monitor should show green

Tip: Add the Vercel URL and Render URL to your README.md so you can easily find them later.

## Automatic Deployments After Setup

Once everything is configured, every git push to main automatically:

- Vercel rebuilds and redeploys the frontend (~2 minutes)

- Render rebuilds and redeploys the backend (~3–5 minutes)

- Zero manual steps required after initial setup

# 10 — Cost Breakdown

## Monthly Cost — Free Tier

| Service | Free Tier Limits | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Vercel | 100GB bandwidth, unlimited deploys | $0 | Never hits limits for personal use |
| Render | 750 hrs/month, spins down after 15 min | $0 | Use UptimeRobot to prevent sleep |
| Neon | 512MB storage, 190 compute hours | $0 | More than enough for years of data |
| Clerk | 10,000 monthly active users | $0 | Free until you have thousands of users |
| GitHub | Unlimited public/private repos, Actions | $0 | CI/CD pipeline included |
| UptimeRobot | 50 monitors, 5-min intervals | $0 | Keeps Render backend alive |
| Anthropic | Pay per API call | ~$0.01-$0.05 | Only when AI analysis is clicked |
| Domain | Optional custom domain | ~$1/month | yourapp.com (~$12/year via Namecheap) |

Total Monthly Cost = $0  (Claude API is the only variable cost — and only charged when a user clicks Analyze)

## When to Upgrade

You will not need to upgrade for a long time. Only upgrade when actual usage hits the limits.

| Service | Upgrade Option | Cost | When to Upgrade |
| --- | --- | --- | --- |
| Render | Starter Plan | $7/month | Backend sleepiness becomes unacceptable or need more RAM |
| Neon | Launch Plan | $19/month | Over 512MB data or need point-in-time recovery |
| Vercel | Pro Plan | $20/month | Need password protection, more bandwidth, or team features |
| Clerk | Growth Plan | $25/month | Over 10,000 monthly active users |

You have everything you need to build and ship this application.

Build fast. Deploy free. Upgrade only when you outgrow it.